**Streetscape**

**Proposed Agenda**

August 15, 2024 at 9:00am

Town Hall Conference Room

1) Update on all Streetscape Projects

* Phase V: Supplemental Funding Agreement signed, Check sent to DOH; DOH extended Bid to Sep 9th, expect Contract Award before then
* Phase VI Design: Thrasher Draft Scope completed. Next Steps: Draft Task Order, DOH Funding Agreement; DOH Notice to Proceed
* Phase V: Lighting Grant Application - No update yet.
* Phase VI: Construction Grant Application - No update yet.
* State Park DEP Consent Order; Public Comment ended Aug 3rd, expect DEP to sign Final Order, Town must then pay fine and submit required Corrective Action Plan & Schedule (Draft available now). Continue attempts to recover fine costs from DOH contractor and/or remains from Funding Agreement Cost match.

2) Town Input to Phase VI Design Task - recent flooding event

3) Plan for response to District 5 on Bridge Inspection Reports

4) Complete Discussion and Actions from July Meeting

* Discussion of policy for use of town lamp posts for accessories
* Lighting at the old school building on Green Street
* Streetscape maintenance.
* Updated Cash Flow Estimate through 2025 for County H/M Funds Request (coordinate with TBS)