**STREETSCAPE**

**PROPOSED AGENDA**

**NBRT TASK FORCE – WEDNESDAY, JULY 24, 2024 - 4 PM**

**A.**     **Current Items Needing Action:**

·        **County**: Check & Correct if needed: Active “Right of Entry” Permits from Previous NBRT Solicitation

o   Mark Scoular E-Mail: July 11th

**B.**     **Update on the “Estimated DOH Strategy and Plan”:**

·        Bridges:

o   Three Bridges – reduced cost design, generally metal (steel or aluminum) truss type

o   To be bid out for design, manufacture, transport to site and installation

o   Includes foundations and abutments

o   **Issue:** Needs a design for specific foundations and abutments – cannot use the 30% HDR level design for original concrete box bridges

o   **Issue:** Needs DOH decision on procurement strategy. Either separate design contract to obtain drawings, etc, then bid bridges with DOH pre-designed foundations and abutments or include as element in broader Design-Build procurement to a bridge supplier with added task to develop specific foundations and abutments

·        Trail Construction:

o   DOH CenForce still planning to do the trail construction – but not the bridges.

o   Trying to get current CenForce schedule to see where the NBRT project stands in their overall schedule

**C.**     **Other Construction Strategies?**

·        Integration with Northern component of ByPass?

·        Have asked DOH (Mark & Gary) about this

**D.**     **Open Discussion Items….**